**ITERATION 2 – Updated Plan – Big Stories *\*\*Changes added in red = Client Request\*\****

# **Access Medication Effectively and Efficiently**

As any user (owner/pharmacist/customer), I need to be able to access the medication inventory and their details/descriptions efficiently and in an effective manner (that is, display-wise it should be clear).

Priority: High Cost: 6 days

# **Add/Record Order to a Patient’s Purchase History**

As an admin, I want to be able to add an order for a prescription-based OR over-the-counter medication to the purchase list of a customer/patient.

Priority: High Cost: 7 days

# **View Sale Summary**

As the owner, I want to see a summary of the amounts of all the medications we sold.

Priority: Low Cost: 5 days

\*\*THIS BIG STORY BELOW IS ANOTHER CHANGE FROM OUR ORIGINAL PLAN FROM ITERATION 0: THE BIG STORY BELOW WAS ORIGINALLY IN ITERATION 3, BUT HAVE SWAPPED IT WITH “VIEW PATIENT/CUSTOMER PURCHASE HISTORY” ORIGINALLY FROM ITERATION 2 AND SO “VIEW PATIENT/CUSTOMER PURCHASE HISTORY” IS NOW IN ITERATION 3\*\*

# **Access Patients/Customers**

As an owner or pharmacist, I want to be able to view and modify all patients/customers in the system and their personal information like name, address, birth date, phone number, health card number

Priority: Medium Cost: 5 days